Project Management Specification

Task Pane Add In: Advanced Functionality

Prepared for C-Level Executives

September 2024

© [2024] P3MC. All rights reserved.

This document and its contents are the property of P3MC. No part of this document may be reproduced, distributed, or transmitted in any form or by any means, including photocopying, recording, or other electronic or mechanical methods, without the prior written permission of P3MC, except in the case of brief quotations embodied in critical reviews and certain other noncommercial uses permitted by copyright law.

A. Introduction 3

B. Understanding Current User Pain Points 3

C. Audience Assessment 4

D. Outline Task Pane Addin Structure 6

Button 1: Data Extraction to SQLite Database and Reporting 6

Button 2: Conducting Assurance Exercises Against Industry Standards 6

Button 3: Bayesian Analysis for Schedule Optimization 6

Button 4: Custom PiViT Gantt Chart and MarkMap Visualizations 7

Sample Gantt Chart 8

Sample MarkMap Chart 8

E. Addin High Level Flow 9

1. Database and Reporting - Output Reports to be Created within MS Project Internal Report Function 9

2. Assurance Against Industry Standards - Output to Excel Workbook with Tabs for Each Standard 10

3. Bayesian Analysis - Project in MS Project to Have Custom Fields Populated and Table Applied 10

4. Custom PiViT Gantt and MarkMap Tree Chart Generation 11

F. Technical Considerations 13

Implementation Rationale 16

G. Appendix 18

References 18

# Introduction

This document outlines advanced functionalities available in a custom-built **Task Pane for Microsoft Project** under development. These functionalities are designed to enhance project management by providing powerful tools for data analysis, visualization, and reporting. These tools include assurance checks against industry standards, Bayesian analysis for schedule optimization, customized Gantt chart creation, and professional visualization export options.

# Understanding Current User Pain Points

Microsoft Project (MSP) users often encounter several significant pain points. Addressing these with the task pane add-in can significantly increase its value and adoption. Here are some key pain points MSP users face:

1. Complexity of the Interface : MSP’s powerful features come with a steep learning curve, making the interface overwhelming for new users. Customizing the interface to fit specific workflows is also challenging.

2. Resource Management Difficulties : Managing resources, particularly across multiple projects, can be cumbersome. Users struggle with tracking resource allocation, availability, and conflicts. Additionally, integration with HR/resource systems is often lacking.

3. Integration with Other Tools : MSP integrates well with other Microsoft products, but integration with non-Microsoft tools is limited. This leads to data silos and challenges in creating comprehensive reports.

4. Reporting and Visualization : MSP’s built-in reporting tools are often insufficient for complex reporting needs. Users require more sophisticated and visually appealing reports, as well as better options for sharing data.

5. Project Scheduling and Dependencies : Managing complex project dependencies and optimizing schedules are common challenges. Users may struggle to visualize and adjust dependencies without causing cascading changes.

6. Collaboration and Communication : MSP’s collaboration features are limited, and users need better integration with communication tools like Microsoft Teams or Slack.

7. User Permissions and Access Control : Users need more granular control over permissions within MSP, along with more robust audit trails or change tracking features.

8. Cost Management : MSP’s cost-tracking features are often seen as insufficient for detailed budgeting and cost management. Better integration with financial systems is needed.

9. Scalability Issues : MSP can become slow or unstable with very large projects. Multi-project management is also challenging.

10. Mobile and Web Accessibility : MSP’s mobile and web versions lack functionality compared to the desktop version, which can be frustrating for users who need to manage projects on the go.

***Conclusion : Addressing one or more of these pain points in a task pane add-in could make it significantly more valuable to MSP users. Focusing on improving usability, enhancing integration with other tools, providing better reporting, or addressing resource management challenges are all areas with strong potential for adding value. By targeting these pain points, the add-in can help users work more efficiently and effectively within Microsoft Project, potentially leading to strong adoption and success in the marketplace.***

# Audience Assessment

Developing a task pane add-in for Microsoft Project (MSP) can be valuable, but the size of the audience that would find such an app useful depends on a few factors:

**1. Market Size and Reach**

* **Microsoft Project Users**: Microsoft Project is a widely used project management tool, particularly in enterprise environments, engineering, construction, and IT sectors. However, it has a relatively smaller user base compared to more general tools like Microsoft Excel or Word.
* **Number of Users**: Estimates suggest **there are millions of MSP users globally**, but this is significantly smaller than other Microsoft Office applications. For example, as of recent years, Microsoft Office 365 had over 250 million monthly active users, but the proportion using MSP specifically would be much smaller.
* **Niche Markets**: MSP is especially valuable in industries that require detailed project management, such as construction, engineering, and large-scale IT projects. If the add-in targets these industries, it might have a focused but highly engaged audience.

**2. Potential Audience for Task Pane Add-Ins**

* **Enterprise and Professional Use**: Task pane add-ins are typically more suited for users in professional settings who require enhanced functionality and customization. If the add-in improves productivity or adds significant value to specific workflows, it will appeal to project managers, planners, and executives who rely on MSP for critical tasks.
* **Integration with Other Tools**: Add-ins that integrate MSP with other widely-used tools (like CRM systems, time tracking software, or data visualization tools) can expand the potential audience. Users who rely on these integrations are likely to find value in the add-in.

**3. Competition and Differentiation**

* **Existing Solutions**: Analyze the market to see what add-ins are already available for MSP. If you can offer a unique solution or a better version of an existing tool, you’ll have a stronger position.
* **Ease of Use and Customization**: Users are likely to adopt add-ins that are easy to use, customizable, and provide clear benefits. A user-friendly interface and strong support can help in gaining a larger audience.

**4. Monetization Potential**

* **Pricing Model**: Consider whether the add-in will be free, freemium, or paid. The pricing model will impact the size of your audience. A free or low-cost add-in might attract more users, while a premium tool might have a smaller, more dedicated audience willing to pay for specific features.
* **Enterprise Adoption**: If the add-in solves a specific pain point for large organizations, you might target enterprise customers, which could result in fewer users but higher revenue per user.

***Conclusion***

*While the potential audience for an MSP task pane add-in might not be as large as for more general Office apps, it can still be substantial, particularly within industries that rely heavily on project management software. The success will depend on how well the add-in addresses the needs of this niche audience, the ability to market to them effectively, and the level of competition in the market.*

*If the app solves significant pain points or streamlines critical workflows, it could be highly valuable to those users, even if the overall user base isn't enormous.*

# Outline Task Pane Addin Structure

A hand holding a rectangular object with text

Description automatically generated

## Button 1: Data Extraction to SQLite Database and Reporting

This button extracts all significant project data—tasks, resources, calendars, assignments, costs, custom fields—from Microsoft Project and loads it into a temporary SQLite database. This database serves as the backend for subsequent analyses and operations, facilitating efficient data management and retrieval.

Beyond data extraction, this button also allows the user to generate custom reports within Microsoft Project based on user inputs. Users can specify report parameters using Natural Language Processing (NLP) inputs, making it user-friendly and flexible.

## Button 2: Conducting Assurance Exercises Against Industry Standards

This button conducts an assurance exercise on the project data stored in the SQLite database. The user can select from various industry standards, such as the 14-point guide, ISO standards, or PMBOK. The system then checks the data against these standards, identifying potential issues and providing proposed solutions. The results are exported into an Excel document, with a separate tab for each standard. Optionally Custom Assurance against company internal standards may be offered on a bespoke basis.

## Button 3: Bayesian Analysis for Schedule Optimization


This functionality performs a Bayesian analysis on the project schedule, optimizing start dates and durations based on probabilistic models. The system runs multiple trials (e.g., 100 for a pilot) and identifies the most likely optimized schedule. The optimized dates and durations are then input back into project custom fields, with variances calculated and displayed in a custom table view.

## Button 4: Custom PiViT Gantt Chart and MarkMap Visualizations

This button allows the user to create a high-quality Gantt charts using Vega-Lite and a schedule tree using MarkMap. These visualizations are designed to be more professional and visually appealing than standard Microsoft Project charts, making them suitable for executive presentations. Users can preview the visuals before exporting them as SVG or PNG files.

## Sample Gantt Chart

The following is a sample Gantt chart created using Vega-Lite. It demonstrates how tasks and phases are visually represented in a clear and professional manner.



## Sample MarkMap Chart

The following is a sample MarkMap chart created using MarkMap which visualizes Markdown [<https://github.github.com/gfm/#what-is-markdown->] as Mind maps [MarkMap Git Readme](https://github.com/markmap/markmap/blob/master/README.md) It demonstrates how tasks and phases are visually represented in a clear and professional manner.A diagram of a project

Description automatically generated

# **Addin High Level Flow**

## **1. Database and Reporting - Output Reports to be Created within MS Project Internal** Report Function

User Interaction:

- Trigger: The user clicks the "Generate Report" button in the Task Pane.

Process:

1. HTMX Event Trigger: The button has an `hx-get` attribute that sends a request to a FastAPI endpoint designed to generate reports.

2. FastAPI Processing:

- The request is received by the FastAPI backend.

- FastAPI interacts with the database (if needed) to retrieve relevant project data.

- The backend processes the data to generate the required report structure.

3. Report Generation:

- FastAPI formats the report according to the MS Project internal report specifications.

- The report is then returned as an HTML snippet or other appropriate format that MS Project can use.

4. HTMX DOM Update:

- The generated report content is injected back into the MS Project interface using HTMX.

- The report is displayed within the MS Project's internal report function, ready for user review.

Final Output:

- A completed report is available within the MS Project interface, formatted according to the internal report function's standards.

## 2. Assurance Against Industry Standards - Output to Excel Workbook with Tabs for Each Standard

User Interaction:

- Trigger: The user selects the desired industry standards and clicks the "Generate Assurance Report" button.

Process:

1. HTMX Event Trigger: The button has an `hx-post` attribute that sends the selected standards data to a FastAPI endpoint.

2. FastAPI Processing:

- The request is received by FastAPI, including the list of selected standards.

- FastAPI retrieves relevant data from the project database and performs assurance checks against the selected industry standards.

3. Excel Workbook Creation:

- FastAPI generates an Excel workbook, creating a separate tab for each industry standard.

- Each tab is populated with the assurance results for the corresponding standard.

4. HTMX File Download Trigger:

- The generated Excel file is returned by FastAPI and made available for download by the user.

- The Task Pane updates to show a link or button for the user to download the Excel workbook.

Final Output:

- An Excel workbook with separate tabs for each selected industry standard, containing the assurance results.

## 3. Bayesian Analysis - Project in MS Project to Have Custom Fields Populated and Table Applied

User Interaction:

- Trigger: The user clicks the "Perform Bayesian Analysis" button in the Task Pane.

Process:

1. HTMX Event Trigger: The button sends a request to a FastAPI endpoint via an `hx-get` or `hx-post` attribute.

2. FastAPI Processing:

- FastAPI processes the request, retrieving the necessary project data from MS Project.

- Bayesian analysis is performed on the project data to optimize dates and durations.

3. Field Population:

- FastAPI populates the custom fields in MS Project (`Start1`, `Finish1`, and `Duration1`) with the optimized values.

4. Table Generation:

- A comparison table is created, showing the optimized dates and durations alongside the originally scheduled dates.

- The table is formatted and returned to the Task Pane as an HTML snippet.

5. HTMX DOM Update:

- The Task Pane is updated to display the table, allowing the user to review the results directly within MS Project.

Final Output:

- Custom fields in MS Project are populated with optimized dates and durations, and a comparison table is displayed in the Task Pane.

## 4. Custom PiViT Gantt and MarkMap Tree Chart Generation

User Interaction:

- Trigger: The user inputs data and preferences, then clicks the "Generate Chart" button in the Task Pane.

Process:

1. HTMX Event Trigger: The button sends a request to a FastAPI endpoint, passing the user’s input and preferences.

2. FastAPI Processing:

- The request is processed, and FastAPI retrieves the necessary data from MS Project.

- Based on user input, FastAPI generates a grouped table that organizes the project data.

- Depending on the user’s choice, FastAPI either:

- Creates a Gantt chart in SVG format using Vega.

- Creates a MarkMap tree chart.

- Both charts can be generated if requested.

3. Approval Process:

- The generated charts are presented in the Task Pane for user review.

- If the user approves, the final charts are saved or further processed as required.

4. HTMX DOM Update:

- The charts are displayed in the Task Pane, and options to download or embed them are provided.

Final Output:

- A custom PiViT Gantt chart and/or a MarkMap tree chart are generated and displayed within the Task Pane, ready for review, download, or further action.

These detailed steps ensure that each button in the Task Pane leads the user through a clear, structured process from interaction to final output, all while minimizing the need for complex JavaScript by leveraging HTMX and FastAPI.

# Technical Considerations

**1. Overview of HTMX:**

* **HTMX** is a library that allows you to use HTML attributes to define interactions directly in the HTML code, enabling you to make requests (like AJAX) and update parts of the webpage without needing custom JavaScript.
* HTMX enables you to handle events like clicks, form submissions, or even scrolling, and then update parts of the DOM based on server responses, all through HTML attributes.

**2. Using FastAPI with HTMX:**

* **FastAPI** serves as the backend, handling requests and returning HTML snippets or full pages that HTMX will use to update the DOM in the Task Pane.
* With FastAPI, you can structure your endpoints to return the appropriate HTML fragments based on the requests made by HTMX, allowing dynamic content loading and updating with minimal JavaScript.

**3. Advantages in a Microsoft Project Task Pane:**

* **Reduced JavaScript Complexity**: By using HTMX, you can offload much of the dynamic behavior to the backend (FastAPI), eliminating the need for complex front-end JavaScript frameworks.
* **Server-Side Control**: FastAPI can render HTML using templates (e.g., Jinja2), and these can be sent as responses to HTMX-triggered requests. This approach centralizes the logic on the server, which can be easier to maintain.
* **Asynchronous Support**: FastAPI's asynchronous capabilities make it highly efficient in handling multiple requests, ensuring that the Task Pane remains responsive even when making frequent calls to the backend.

**4. Typical Workflow in Task Pane:**

* **Event Triggering**: You would define actions using HTMX attributes in the HTML. For example, an hx-get attribute could be added to a button to fetch data from a FastAPI endpoint.
* **Partial Updates**: HTMX can update specific parts of the Task Pane without reloading the entire pane, ideal for dynamically showing or hiding content, loading additional project details, etc.
* **Form Handling**: When a form is submitted, HTMX can trigger a POST request to FastAPI, and FastAPI can return a response (e.g., validation errors or confirmation messages) that HTMX injects into the HTML.

**5. Integration Considerations:**

* **Office.js**: You will still need Office.js for specific interactions with Microsoft Project, like retrieving project data or interacting with tasks. HTMX and FastAPI can handle content rendering and dynamic updates.
* **Deployment**: You’ll need to host FastAPI either locally (for development) or on a server accessible by the Task Pane. The Task Pane will interact with this backend through the endpoints you define.
* **Security**: Since the FastAPI endpoints will be interacting with Microsoft Project and possibly handling sensitive data, ensure you implement proper authentication, authorization, and validation.

**6. Challenges:**

* **Interactivity**: While HTMX can handle many dynamic behaviors, certain complex interactions might still require JavaScript. However, the need for custom scripts is greatly reduced.
* **Latency**: As with any server-side rendering approach, you might experience slight delays due to network latency, though HTMX is designed to be efficient in this regard.

**7. Example Scenario:**

Suppose you want to create a Task Pane where users can view and update project task details:

* **HTML with HTMX**: The HTML might have buttons or links with hx-get attributes that fetch task details from a FastAPI endpoint and update a part of the Task Pane with the retrieved data.
* **FastAPI Endpoint**: The FastAPI server processes the request, fetches the required task details from the database or another API, and returns an HTML snippet that HTMX then injects into the page.

**8. Conclusion:**

Using HTMX with FastAPI in a Microsoft Project Task Pane is an effective way to minimize JavaScript usage while still providing a dynamic and responsive user interface. This approach leverages FastAPI’s powerful backend capabilities to handle logic and rendering, while HTMX efficiently manages the client-side updates with simple HTML attributes. This can lead to a more maintainable and streamlined codebase, especially for developers who prefer Python over JavaScript-heavy solutions.

## Implementation Rationale

FastAPI is doing much of the heavy lifting, especially on the server side. This is intentional and highlights one of the key benefits of using FastAPI with HTMX: it allows you to centralize logic and processing on the backend, simplifying the front-end by reducing the need for complex JavaScript. Here's why FastAPI is heavily utilized in this setup:

1. Centralized Logic and Processing

- Backend as the Control Centre: FastAPI acts as the central hub for all the logic, data processing, and decision-making. This allows you to keep the application’s core logic in one place, making it easier to maintain, debug, and scale.

- Database Interactions: Since FastAPI can efficiently interact with databases, it handles the retrieval, processing, and manipulation of data, ensuring that the correct information is available for frontend display or report generation.

2. Handling Complex Operations

- Data Processing: For tasks like Bayesian analysis or industry standards assurance, significant computation and data manipulation are required. These are best handled on the server side, where FastAPI can efficiently process data using Python libraries and then return the results to the frontend.

- Dynamic Content Generation: FastAPI can dynamically generate content (like HTML snippets, Excel files, or SVG charts) based on the user's input and the current state of the project data. This allows for highly customizable outputs that are tailored to the user's specific needs.

3. Reducing Frontend Complexity

- Minimal JavaScript: By leveraging HTMX, the need for complex JavaScript is reduced. HTMX allows you to define interactive behavior directly in the HTML using simple attributes, while FastAPI handles the backend processing.

- HTML Updates via HTMX: HTMX enables partial updates to the DOM based on server responses without the need for a full-page reload. FastAPI returns the appropriate HTML or data fragments, which HTMX injects directly into the page.

4. Efficient Resource Management

- Asynchronous Capabilities: FastAPI is designed to handle multiple requests asynchronously, which is critical when managing a responsive and interactive Task Pane in MS Project. It ensures that the Task Pane remains responsive even under heavy load.

- Security and Validation: Since FastAPI can manage authentication, authorization, and validation on the server side, it helps ensure that sensitive data is handled securely, and only authorized users can perform certain actions.

5. Flexibility in Output Formats

- Multi-format Outputs: FastAPI can easily generate and return different types of content—whether it’s HTML for the Task Pane, Excel files for download, or SVG charts. This flexibility allows it to cater to a wide range of user requirements.

6. Integration with MS Project

- Custom Field Updates: FastAPI interacts with the MS Project API to update custom fields and generate reports directly within the MS Project environment, streamlining the workflow and keeping the user within a single interface.

When Would You Need More Frontend Logic?

- Complex UI Interactions: If the Task Pane required highly interactive or real-time user interfaces (beyond what HTMX can handle), you might need to incorporate more JavaScript or a frontend framework like React or Vue.js.

- Offline Capabilities: If parts of the application need to function offline, some logic would have to be moved to the frontend.

# Appendix

## References

1. Vega/Vega-Lite: <https://vega.github.io/vega-lite/>

2. MarkMap[: https://markmap.js.org/](:%20https:/markmap.js.org/)

3. FastAPI: <https://fastapi.tiangolo.com/>

4. SQLite: <https://sqlite.org/>

5. HTMX: <https://htmx.org/>